Minutes of Meeting

Acquisition Workflow, Email Automation and Integration Discussion

Date: 6 August 2026
Time: 7:59 PM–8:53 PM UAE Time
Duration: Approximately 54 minutes
Project: DPEG Salesforce Implementation
Primary Area: Acquisition Management
Meeting Type: Functional Requirements Clarification and FSD Review

Participants

DPEG Team

- Junior Dhanani

- Sophia

- Acquisition team representatives

- Other business stakeholders

Avanza Team

- Akber Zaidi

- Aftab Ali

- Usman

- Functional and technical team members

Meeting Objective

The purpose of the meeting was to review DPEG’s feedback on the Acquisition Functional Specification Document, clarify outstanding acquisition requirements, discuss email-based deal creation and tracking, and agree on the next steps for revising the FSD.

The discussion primarily covered:

- Lead and opportunity tracking

- Deal flow tracker requirements

- Homepage and dashboard functionality

- Broker and seller communication tracking

- Approval and rejection workflow

- Automated email interpretation

- Portfolio and multi-property deals

- Call-for-offer tracking

- On-market and off-market deals

- Due diligence document handling

- Third-party integrations

- OneDrive folder and document automation

- AI-based data extraction and security considerations

Detailed Discussion

1. Lead-to-Opportunity Tracking

DPEG clarified that it does not require an additional checkbox for identifying who moved a lead or deal into the opportunity stage.

The Avanza team confirmed that Salesforce already maintains a complete audit trail, including:

- The user who performed the action

- The date and time of the action

- The previous and updated status

- The movement of the record from lead to opportunity

Therefore, no separate checkbox or custom field is required for this purpose.

Decision

The standard Salesforce audit trail and field history tracking will be used to identify who converted or moved a lead into an opportunity.

2. Broker Priority Based on Timestamp

DPEG confirmed that when multiple brokers submit the same deal, priority should be based on the time the deal information was received.

The broker who sends the deal first should receive the initial attribution or priority.

Decision

The system will use the incoming email timestamp to determine which broker submitted the opportunity first.

The Avanza team will validate how duplicate property submissions from different brokers will be identified and handled.

3. Deal Flow Tracker

DPEG shared a deal flow tracker that had not previously been provided to the Avanza team.

Initially, the Avanza team understood the tracker as a complete system workflow. DPEG clarified that it is primarily an internal checklist used by the acquisition team to confirm that certain review activities have been completed.

It is not intended to replace or define the full Salesforce opportunity lifecycle.

Decision

The tracker will be treated as an operational checklist rather than the complete acquisition workflow.

The Avanza team will review the tracker in detail and raise any further questions separately.

4. Homepage Versus Dashboard

DPEG requested clarification regarding the difference between the Salesforce homepage and the acquisition dashboard.

The Avanza team explained that the two pages serve different purposes.

Homepage

The homepage is the default page displayed when a user logs into the system.

It is intended to show immediate, actionable information, such as:

- New leads

- Recent opportunities

- Pending tasks

- Records requiring attention

- Follow-ups

- Items currently assigned to the logged-in user

- Delayed or overdue actions

The homepage can be considered a “what is currently in my court” view.

Dashboard

The dashboard is primarily intended for reporting, monitoring and management decision-making.

It may include:

- Active deals

- Deals by stage

- Deal status distribution

- Delayed opportunities

- Top brokers or customers

- Deal conversion metrics

- Acquisition pipeline value

- Deals requiring management attention

- Trend and performance analysis

Users will be able to select a dashboard widget, such as “Active Deals,” and navigate to the underlying report or record list.

Decision

The homepage will focus mainly on actionable and user-specific items.

The dashboard will focus on reports, performance indicators and decision-support information.

The layouts will remain configurable, and selected dashboard metrics may also be displayed on the homepage where required.

5. Broker Versus Seller Communication Tracking

There was a clarification regarding whether communication should be associated with the seller or the broker.

DPEG confirmed that, in the acquisition process, most communication is performed through the broker, even where the response or information ultimately originates from the seller.

Because brokers will exist as records in Salesforce, the system can associate email communication with the relevant broker.

Decision

For acquisition opportunities, communication will normally be tracked against the broker rather than the seller.

Seller information may still be captured where available, but broker communication will be the primary tracking mechanism.

6. Approval and Rejection Workflow

DPEG presented a more complex approval scenario involving up to four business stakeholders.

The proposed scenarios included:

Scenario 1: At Least One Approval and No Rejection

Where at least one stakeholder approves the deal and no stakeholder rejects it, the deal may proceed to the next stage.

Scenario 2: At Least One Approval and At Least One Rejection

Where one stakeholder approves and another rejects, the deal should not be automatically approved or killed.

The stakeholders must discuss the opportunity and make a final decision.

Scenario 3: One or More Rejections and No Approvals

Where a deal has received a rejection but no approvals, it may be reviewed by the analyst before a final decision is made.

There was some discussion regarding whether such a deal should automatically be killed or remain available for analyst review.

Scenario 4: All Stakeholders Reject

Where all stakeholders reject the deal, the deal should be considered dead and closed.

Scenario 5: No Approval and No Rejection

DPEG explained that a large number of deals may not immediately receive a response from senior stakeholders.

However, the analyst must still be able to continue underwriting the deal to determine whether it is worth pursuing.

The standard Salesforce approval process normally requires either:

- Approval from any one approver, or

- Approval from all approvers

DPEG’s requirement is more conditional and does not fully align with a standard approval process.

Decision

The approval workflow requires further internal solution design and technical brainstorming.

The Avanza team will assess whether the requirement should be implemented through:

- A custom approval matrix

- Voting or recommendation fields

- Conditional workflow rules

- Analyst review statuses

- A combination of approval and business decision stages

DPEG will share the approval chart for further analysis.

7. Identifying the Correct Broker from Emails

Several email examples were reviewed where the sender’s email address, email signature, listing broker and forwarding broker were different.

The following scenarios were discussed.

Broker Identified in Signature

Where an email is sent from a generic or blast email address but contains an individual broker’s name and details in the signature, the actual broker may need to be identified from the signature.

Forwarding or Distributing Broker

In another example, the listing broker belonged to one firm, but another broker from another company forwarded or distributed the deal to DPEG.

DPEG clarified that the broker who directly sent the opportunity to DPEG should generally be tracked, even when that person is not the original listing broker.

Decision

The system should primarily track the broker who directly sent the deal to DPEG.

The original listing broker and brokerage company may also be captured separately where available.

The final extraction logic will need to consider:

- Sender email address

- Email signature

- Forwarded email content

- Brokerage company

- Listing broker

- Broker who submitted the opportunity to DPEG

8. Shared Email Address and Broker Teams

An example was discussed where a shared email address represented a team of three or four brokers.

DPEG explained that large real estate brokerage firms frequently assign several brokers to the same property.

Any one of the brokers may be contacted regarding the opportunity.

Decision

Where multiple broker names are associated with the same shared email address, the system may select one primary broker while maintaining the relationship with the broader brokerage team.

The initial broker listed may be treated as the primary contact unless a more appropriate matching rule is identified.

9. Multiple Properties in One Email

DPEG explained that a broker may send multiple properties in a single email.

These properties may either:

- Belong to the same owner and form a portfolio, or

- Belong to different owners but have been sent together by the same broker

DPEG requested that each property be created as a separate deal while retaining a visible relationship between the deals.

Proposed System Behaviour

- Create a separate opportunity or deal record for each property.

- Automatically associate the properties under a common portfolio or email group.

- Visually identify related deals through a portfolio reference, grouping or highlighting.

- Allow the analyst to verify whether the properties belong to the same owner.

- Allow users to unlink or separate deals where they are not part of the same portfolio.

Decision

Each property will be maintained as a separate deal.

Deals received in the same email will initially be linked under a common portfolio or submission group.

Users will be able to confirm, modify or remove the relationship after reviewing ownership details.

10. Call for Offers

DPEG explained the call-for-offers process.

A call for offers generally occurs after a property has been marketed for a period of approximately two to three weeks.

Interested buyers are then required to submit their best and final offers by a specified date and time.

This creates a competitive bidding process.

Applicability

Call for offers may apply to:

- Acquisition deals

- Broker-listed disposition deals

It normally does not apply to off-market disposition deals that are not being marketed through a broker.

Tracking Requirement

DPEG does not want the system to track every call-for-offers email.

The system should primarily track call-for-offers deadlines for deals that have already been reviewed, approved or selected for further pursuit.

Information to Capture

- Call-for-offers submission date

- Submission time, where available

- Related property or deal

- Broker information

- Best and final offer requirement

- Supporting email communication

The deadline is usually mentioned in the email subject, but the email body may also need to be reviewed.

Reminder Requirement

DPEG requested:

- Automatic calendar creation for the call-for-offers deadline

- A reminder approximately two to three days before the deadline

- Sufficient time for the acquisition team to prepare the best and final offer letter

Decision

Call-for-offers will be treated as a milestone on an existing deal rather than a new deal.

The system will capture the deadline, create an associated calendar activity and issue advance reminders.

11. Deal Name and Incomplete Property Address

DPEG explained that the property address may not always be available when an initial opportunity email is received.

In some cases, the full address is only disclosed after an NDA has been signed.

DPEG confirmed that the initial record can be created using a recognizable deal name.

Proposed Naming Priority

- Property or deal name identified in the email

- Recognizable location or property reference

- Email subject, where no clear property name is available

Users will be able to edit the deal name once more information is received.

The original email will remain accessible from the deal record, including:

- Sender

- Subject

- Email body

- Attachments

- Date and time

Decision

Where no clear property name is available, the system will use the email subject as the initial deal name.

The name will remain editable.

12. On-Market and Off-Market Deals

DPEG confirmed that on-market and off-market classifications apply to both acquisition and disposition.

On-Market Deal

For an on-market deal, the broker normally provides an offering memorandum containing structured financial and property information.

Off-Market Deal

For an off-market deal, the acquisition team may receive raw documents such as:

- Rent roll

- Rent steps

- Option schedules

- Lease information

- Other supporting financial data

The analyst must manually calculate or prepare the required financial analysis, including NOI.

DPEG clarified that the overall workflow is generally the same for on-market and off-market opportunities.

The main difference is that off-market deals require more manual analysis and additional questions to the broker.

Decision

On-market and off-market opportunities will follow the same broad process.

The distinction will mainly affect:

- Required documents

- Data availability

- Analyst effort

- Number of broker queries

- Manual underwriting activities

The Avanza team will document the workflow and share it with DPEG for confirmation before updating the FSD.

13. Due Diligence After Contract Signing

The Avanza team asked whether the due diligence material mentioned in the Acquisition FSD was separate from the transaction team’s due diligence activities.

DPEG confirmed that it refers to the same due diligence information.

Once the deal is under contract:

- Property information is released

- Due diligence documentation becomes available

- The information is provided to Danish and the relevant transaction stakeholders

- Additional requests may be made directly through the email thread

Decision

Due diligence will be treated as a cross-functional process connected to the acquisition and transaction workflows.

Once the contract is signed, the system should notify Danish and other relevant team members and provide access to the available deal information and documents.

14. Third-Party API Integrations

DPEG requested that the platform be prepared for integrations with systems such as:

- CoStar

- Placer.ai

- Argus

- Other property and market-data platforms

DPEG initially expected the integration framework to be built so that API credentials could later be entered in the settings page.

The Avanza team explained that integration requires more than an API key.

The following information is normally required:

- API documentation

- Available endpoints

- Authentication method

- Request and response structures

- Data access permissions

- Rate limits

- Licensing restrictions

- Field mappings

Some providers may use API keys, while others may use OAuth, tokens, certificates or other authentication mechanisms.

Decision

DPEG will request and provide the available API and integration documentation from the respective providers.

The Avanza team will review the documentation and confirm:

- Technical feasibility

- Authentication approach

- Data availability

- Scope of integration

- Required configuration screens

A separate email exchange will be used to manage the integration requirements.

15. OneDrive Folder and Document Automation

DPEG requested automatic creation of folders for each approved or progressing deal.

The objective is to reduce manual administrative work.

Potential folders may include:

- Due diligence

- LOI

- Contracts

- Property documents

- Financial documents

- Supporting correspondence

Documents are generally received through email.

DPEG would prefer the system to:

- Create the required folders automatically

- Save or transfer relevant documents to the correct folder

- Maintain a link between the Salesforce deal and the OneDrive location

- Allow users to upload additional documents manually where required

The Avanza team confirmed that the feasibility of OneDrive folder creation and document transfer is being evaluated.

An earlier concept involved storing the OneDrive folder URL on the Salesforce record.

Decision

The Avanza team will evaluate the feasibility of:

- Automatically creating OneDrive folders

- Saving email attachments to the appropriate folders

- Linking OneDrive folders with Salesforce opportunities

- Automatically categorizing documents such as LOIs and due diligence files

At minimum, the system should automate folder creation, even where some document uploads remain manual.

16. Automated Email-Based Lead Creation

The Avanza team confirmed that several email automation scenarios have already been tested.

The planned approach is to automatically forward emails from selected DPEG users into the Salesforce solution.

The system will then:

- Create a lead or deal

- Extract relevant information from the email

- Identify the broker

- Identify the property or deal name

- Capture the email subject and body

- Save attachments

- Associate the email with the relevant opportunity

- Reduce manual data entry

The Avanza team stated that approximately 90–95% of the identified email scenarios have already been tested or addressed.

The objective is to avoid requiring DPEG users to manually forward or enter deal information into the platform.

Decision

Automated email ingestion will remain a core part of the acquisition solution.

The remaining edge cases will continue to be reviewed and incorporated into the design.

17. Use of AI for Email Interpretation

The Avanza team explained that DPEG’s email automation requirement cannot be reliably implemented using fixed rules alone.

Broker emails are unstructured and may vary significantly in format.

Information may appear in:

- The sender address

- The email subject

- The email body

- The signature

- A forwarded message

- Attachments

- Multiple email threads

AI-based processing is therefore required to interpret the content and extract relevant information.

Potential AI-extracted fields may include:

- Broker name

- Brokerage company

- Property or deal name

- Property address

- Market classification

- Call-for-offers date

- Seller or owner information

- Deal type

- Relevant deadlines

- Portfolio relationships

- Contact information

- Document classification

Decision

AI will be used to support intelligent email interpretation and automated data extraction.

The team will continue evaluating both technical and operational feasibility before confirming the final implementation approach.

18. AI Security, Privacy and Operational Considerations

DPEG raised a concern regarding data security and whether the use of AI could result in data leakage.

The Avanza team confirmed that data security, privacy and operational controls are part of the ongoing solution assessment.

The following areas will be reviewed:

- Data exposure

- Information confidentiality

- AI model hosting and access

- Data retention

- Data transfer

- Level of information shared with the AI service

- Operational controls

- User permissions

- Cost implications

- Usage and processing costs

- Accuracy and human validation

Decision

The final AI approach will only be proposed after the team evaluates the technical, security, operational and commercial implications.

Detailed information will be shared once the requirement and technical feasibility are finalized.

Key Decisions Summary

- No additional checkbox is required for tracking lead-to-opportunity conversion because Salesforce already provides an audit trail.

- The first broker to submit a deal will be identified using the email receipt timestamp.

- The deal flow tracker will be treated as an internal checklist, not the full acquisition workflow.

- The homepage will focus on immediate actions, while dashboards will focus on reporting and decision-making.

- Acquisition communication will primarily be tracked against brokers.

- The approval process requires a customized conditional workflow and further solution design.

- The broker who directly submits the deal to DPEG will normally be treated as the primary broker.

- Multiple properties received in one email will be created as separate deals and linked under a common portfolio or submission group.

- Call-for-offers will be treated as a deadline or milestone against an existing deal.

- The system will create calendar activities and reminders for relevant call-for-offers deadlines.

- The email subject may be used as the initial deal name where no property name or address is available.

- On-market and off-market deals will use the same broad workflow, with differences in documentation and analyst effort.

- Due diligence information will be shared with transaction stakeholders after contract signing.

- DPEG will provide API documentation for third-party integrations.

- The Avanza team will assess automatic OneDrive folder and document management.

- AI will be used to extract information from unstructured broker emails and reduce manual entry.

- Security, privacy, operational feasibility and AI costs will be evaluated before final implementation.

Action Items

| No. | Action Item | Owner | Status |
| --- | --- | --- | --- |
| 1 | Review the newly shared deal flow tracker and raise any clarification questions. | Avanza Team | Open |
| 2 | Share the approval decision chart discussed during the meeting. | DPEG Team | Open |
| 3 | Design a conditional approval workflow covering approvals, rejections, analyst review and management discussion. | Avanza Team | Open |
| 4 | Define the broker-identification logic for sender, signature, forwarded emails, listing broker and submitting broker. | Avanza Team | Open |
| 5 | Design the relationship between multiple properties received in the same email. | Avanza Team | Open |
| 6 | Include portfolio linking and manual delinking capability in the revised design. | Avanza Team | Open |
| 7 | Add call-for-offers date, calendar event and advance reminder requirements to the FSD. | Avanza Team | Open |
| 8 | Document the on-market and off-market acquisition workflow and share it with DPEG for confirmation. | Avanza Team | Open |
| 9 | Confirm the responsibilities and approvals required at each major acquisition stage. | DPEG and Avanza Teams | Open |
| 10 | Provide available API documentation for CoStar, Placer.ai, Argus and other proposed systems. | DPEG Team | Open |
| 11 | Review third-party API authentication mechanisms and integration feasibility. | Avanza Team | Open |
| 12 | Assess automatic OneDrive folder creation and attachment-saving capability. | Avanza Team | Open |
| 13 | Finalize the AI-based email extraction fields and exception-handling rules. | Avanza Team | In Progress |
| 14 | Assess AI security, privacy, operating model and cost implications. | Avanza Team | In Progress |
| 15 | Revise the Acquisition FSD based on the agreed requirements. | Avanza Team | Open |
| 16 | Share the revised FSD with DPEG for review and confirmation. | Avanza Team | Open |

Open Items Requiring Further Confirmation

- Final approval and rejection matrix

- Treatment of one rejection with no approvals

- Whether analyst review can proceed before formal approval

- Final broker-selection hierarchy

- Handling of shared brokerage email addresses

- Exact portfolio-linking and highlighting mechanism

- Reminder period for call for offers: two days or three days

- Required API capabilities for each third-party platform

- Availability and licensing of provider APIs

- Level of OneDrive document automation technically achievable

- Final AI hosting, security and operating model

- Identification of mandatory versus optional AI-extracted fields

Next Steps

The Avanza team will consolidate the agreed requirements, complete the outstanding technical assessments and revise the Acquisition Functional Specification Document.

The revised FSD will then be shared with DPEG for validation and confirmation.

A follow-up meeting may be scheduled to finalize the approval workflow, integration approach, OneDrive automation and remaining email-processing edge cases.